## Slide 1: Principles of Project Design and Management
Moving from Program to Project in 4 Easy Chapters
Notes: <number>

## Slide 2: Projects and Programs: Key Terms
Chapter 1
Notes: <number>

## Slide 3: What Is a Project?
A temporary endeavor undertaken to accomplish a well defined purpose
A project…
  Is temporary
  Require resources, often from various areas
  Has a primary sponsor and stakeholders
  Involves uncertainty
  Is linked to a program by virtue of a shared strategic objective
Notes: <number>

## Slide 4
Strategic Ojective #1 Program
Programs and Projects
  Projects are linked to the program through a shared strategic objective

## Slide 5: Project Design: Key Issues
Chapter 2
Notes: <number>

## Slide 6
Description of the need you plan to address
How will people benefit?
What activities will take place?
Why are these activities justified?
How, where and for how long will the project operate?
How will it be staffed and managed?
How will success be measured?
How much will it cost?
A Project Design
Notes: <number>

## Slide 7: Typical Project Document Format
Statement
of Need
Monitoring/
Evaluation
Plan
Budget
Implementation
Plan
Strategic
Objective &
Key Results
Project
Description
Methodology
Rationale
Management
Plan
Notes: <number>

## Slide 8: Powerful Interventions: Relating Problem Causes to Activities
Chapter 3
Notes: <number>

## Slide 9: Pareto Principle
Only a few causal streams that lead to a problem are responsible for the bulk of the problem
Example: “90% of repeated violent crimes are caused by 5% of the population”
Example: “80% of the yield reduction is caused by two major plant pests”
Notes: <number>

## Slide 10: Getting the Greatest Bang for the Buck
Frequency distribution noted by Vilfredo Pareto
He observed the 80/20 rule
  80% of a problem’s effects come from 20 % of the possible causes
Principle used to identify high leverage interventions
Notes: <number>

## Slide 11: Pareto Principle: Example
In Country X, the problem of decreasing farm family income was investigated through the use of a survey of 100 households. 65 households mentioned the primary cause as the lack of resources (access to land, irrigation, inputs) to support production, 20 households mentioned lack of access to markets to sell their goods, and 15 identified their lack of knowledge of improved farming practices as the primary cause of a decreasing farm family income.
Notes: <number>

## Slide 12: Pareto Principle: Implications
Critical causal pathways must be identified during design
A good project is one that addresses those causes that explain most of the problem
Causal pathway analysis and application of the Pareto Principle can improve project cost-effectiveness
Notes: <number>

## Slide 13: Non-Causal Factors to Consider When Selecting Problems
The degree to which resolution of the problem will result in a fundamental change in the lives of the target group
The significance and scope of the problem (i.e., the degree to which society considers it a serious problem and the number of people affected by it)
The identification by the affected community that this is a priority problem
Fit with organizational mission, resources and priorities
Availability of “quick win” opportunities
Amenability of problem to affordable solution strategies
Notes: <number>

## Slide 14: Sustainability Factors to Consider When Designing Projects
Stakeholder engagement and ownership
Presence or absence of enabling environment including policy support
Appropriate technology
Environmental suitability
Sociocultural fit
Institutional and management capacity (public and private)
Economic and financial viability

## Slide 15: Developing an Exit Strategy: Seeing the End at the Beginning
Chapter 4
Notes: <number>

## Slide 16: Key Questions
An activity?
A benefit stream?
An institution?
Can benefit streams be maintained without continued activities?
If not, who will maintain activity streams, and with what resources?
Answer may include any or all of these options
Do We Want to sustain...
Not mutually exclusive
Notes: <number>

## Slide 17: Exit Strategy Approaches
Phasing down
Phasing over
Phasing out
Approaches are not mutually exclusive
May represent exit strategy stages
Notes: <number>

## Slide 18: Phasing Down
Sponsor reduces activity level but continues providing support
May be preparatory to phase out or phase over
Challenges include pace; redefining target population; maintenance of benefit stream
Notes: <number>

## Slide 19: Phasing Over
Sponsor substantially reduces support for an activity or service
Successor institution identified that will continue providing activity or service
Sponsor assists successor institution in securing needed resources and developing critical capacities
Challenges include pace; capacity building; and decision-making about scope and scale of activities
Notes: <number>

## Slide 20: Phasing Out
Sponsor discontinues support and involvement
No new sponsor is identified to continue the activity
Challenges include safety net considerations; maintaining the benefit stream without maintaining the activity that initially produced the stream
Notes: <number>

## Slide 21: What Will be Sustained: Options
The benefit flow
The activity
The coverage
The level of service (program intensity)
Key institutions
Key constituencies
Key relationships
Notes: <number>

## Slide 22: Exit Strategy Milestones
Status indicators (that show that the problem addressed by the program has been significantly reduced)
Organizational capacity indicators (that show that one or more partners can manage the effort)
Financial indicators (that show that needed resources are in place)
Time indicators (that show what is to be in place by a particular date)
Notes: <number>

## Slide 23: Six Important Lessons Learned about Exiting
Plan for exit from the earliest stages of program design
Develop partnerships and local linkages
Build local organizational and human capacity
Mobilize local and external resources
Stagger the phase out of various program activities and resources
Allow roles and relationships to evolve and continue after exit
Notes: <number>

## Slide 24: Principles of Project Design and Management
Moving from Program to Project in 4 Easy Chapters
The End
Notes: <number>